PVX: Board Decision No. 128

On November 4, 2025, Petro Vietnam Construction Joint Stock Corporation announced Decision No. 128 / QD-XLDK on approving the implementation plan of Contract No. 14/2025/HDKT/LP1PP/LP1-T37 signed on September 29, 2025 on “Customs clearance, domestic transportation, construction, installation of ESP system and FGD of Long Phu 1 Thermal Power Plant project” as follows:

‎‎Article 1. Approve the implementation plan of Contract No. 14/2025/HDKT/LP1PP/LP1-T37 signed on September 29, 2025 on “Customs clearance, domestic transportation, construction, installation of ESP system and FGD of Long Phu 1 Thermal Power Plant project” (hereinafter referred to as “Contract”), specifically as follows:

| No. | Contents | Rate (%) | Value (VND) | Note |
| --- | --- | --- | --- | --- |
| 1 | Revenue according to the contract value with the Investor according to the scope of work of the Corporation (excluding VAT) |  | 83,458,179,411 |  |
| 2 | Implementation expenses |  | 80,201,792,658 | (excluding VAT) |
| 2.1 | Construction costs (excluding VAT) |  | 76,547,968,206 |  |
| 2.2 | Financial expenses |  | 475,940,797 | Details as per the document dated October 30, 2025 of the General Manager |
| 2.3 | Management expenses (excluding VAT) |  |  |  |
| 2.3.1 | Management expenses of the Project Management Board. | 1.50% | 1,251,872,691 | Expected 1.5% according to revenue (including salary expenses, salary-based expenses and other expenses (electricity, water, stationery, labor protection, meetings, receptions). After completing the bidding at Long Phu Thermal Power Plant Project, the Southern Board is required to prepare a cost estimate and allocate it to each Contract |
| 2.4 | Temporary camp costs (excluding VAT) |  | 674,138,273 | 50% of the implementation value of phase 1 as proposed by the Southern Board in Document No. 160/XLDK-BPN for bidding packages T23 and T37 |
| 2.5 | Contingency fee (1.5% of revenue) | 1.5% | 1,251,872,691 | Contingency for factors extending progress, other unforeseen risks and occurrences, etc. |
| 3 | Gross profit (1-2) | 3.9% | 3,256,386,753 |  |

‎‎Article 2. The General Manager of the Corporation is responsible for the organization implementing the Contract, ensuring that the following requirements are met:

- Comply with the provisions of the Contract, current Laws and internal regulations and rules of the Corporation,

- Ensure that the minimum revenue and profit value specified in Article 1 is achieved after the completion/settlement of the Contract.

- Organize the selection of subcontractors/suppliers to ensure compliance with the provisions of law and the Contract, ensuring maximum efficiency for the Corporation.

- During the implementation process, periodically report to the Board of Directors on the effectiveness of the Contract implementation every month.

‎‎Article 3. This Decision takes effect from the date of its signing. The General Manager, Heads of Functional Departments/Divisions of the Corporation are responsible for implementing this Decision./.